Potential Scenario Solution

Instructions: Review this potential solution. Compare your analysis to this solution.

Part I: Analyze and document requirements. Map at least three requirements in each AI Product Development Stage.

| Product Development Stages | Requirements |
| --- | --- |
| Ideation and Innovation Stage Requirements | - Develop a problem statement and clear business case for the system |
|  | - Analyze and document how AI will support the system |
|  | - Identify key roles and responsibilities essential to success |
|  | - Assess the internal market—who will use the product, and what are their expectations, Communicate the new system to potential users |
|  | - Establish Key Performance Indicators (KPI) |
|  | - Identify specific AI models you will use, i.e. Machine Learning |
|  | - Establish a cross-functional team. Address talent shortfalls |
|  | - Document the Product Vision and Value Proposition |
|  | - Perform a thorough cost-benefit analysis |
|  | - Gain approval for the product concept and business case |
| Data Management Requirements | - Gather and validate all data requirements to build the product |
|  | - Work with Domain Experts to identify required expectations for system responses |
|  | - Establish the data architecture. Acquire equipment |
|  | - Define the user experience and develop a Product Roadmap to include data management infrastructure and activities required |
|  | - Identify safeguards to ensure data is clean, valid, secure, and accessible |
| Research and Development Requirements | - Implement the product incrementally. Develop a Release Plan |
|  | - Strive to achieve user-friendly design and functionality |
|  | - Encourage innovation and experimentation to develop an optimal solution |
|  | - Work closely with the team to align technical and business objectives |
|  | - Identify and manage blockers |
|  | - Develop test plans to validate functionality user experience and solicit feedback |
| Deployment Requirements | - Work with all stakeholders to assess launch readiness |
|  | - Implement alpha and beta testing. Solicit feedback |
|  | - Ensure compliance and security before and post-launch |
|  | - Regularly update the system with new features and improvements and address bugs |
|  | - Strive for continuous improvement and learning |

Part II: Identify at least four roles required on the AI product management team. AI Product Manager is an essential role.

| AI Product Team Role | Team Member Responsibilities |
| --- | --- |
| AI Product Manager | Manage the end-to-end Product Management Lifecycle |
| Business Analyst | Share business needs, use expectations, and use cases |
| Data Scientist | Collect, clean, and process data. Choose appropriate AI models |
| Software Developer | Build the backend infrastructure. Perform integration activities |
| User Experience (UX) | Design user flow and chatbot interfaces and conduct useability testing |
| Content Specialist | Create and organize content. Craft prompt responses |
| Project Manager | Manage product development timelines, resources, and scope |
| Domain Experts | Provide subject matter knowledge and query response guidance |
| DevOps Engineer | Manage deployment and scaling, scalability, reliability, and updates |

Part III: Identify at least four challenges or risks. Document your response to mitigate the challenges or risks.

| Challenge or Risk | Mitigation Response |
| --- | --- |
| Data quality and quantity | - Limit insufficient, noisy, or incomplete data. Minimize bias or erroneous responses. - Ensure data is updated on a real-time basis. - Strive for responses that are accurate, brief, and concise. |
| Natural Language Understanding (NLU) | - Build and validate robust NLU models that accurately translate intent. - Beta test the system with multiple users from various cultures to verify and solicit feedback. - Build in human intervention capabilities if required. |
| Scalability and integration | - Ensure the system is built to support current and future user numbers. - Ensure the system integrates with the current systems architecture. |
| Privacy and security | - Build safeguards to avoid the release of sensitive data, privacy violations, or information breaches. - Develop a reporting system to identify and address issues as they occur. |
| User satisfaction and adoption | - Tailor responses to ensure users can apply the information to achieve efficiencies. - Provide education and training to increase adoption and overcome resistance to change. |
| Maintenance and Updates | - Establish a schedule for periodic or real-time updates as information and conditions change. |
| Legal and regulatory compliance | - Ensure compliance with all data protection laws, accessibility guidelines, and industry standards. |